## Slide 1: Software Project Management

## Slide 2: Contents
Project Management
  Metrics for Process and Projects
  Estimation
  Project Scheduling
  Risk Management
  Quality Management (selected topics)
  Change Management

## Slide 3: Introduction
Software Project Management

## Slide 4: What is Software?
Software can be considered a product of engineering just like an airplane, automobile, television, or an other object that requires a high degree of skill to turn a raw material into a usable product.
But software is developed or engineered, not manufactured!

## Slide 5: What is Software? (Contd.)
Software can be of different types:
  System software
  Application software
  Engg./Scientific software
  Embedded software
  Product-line software
  Web-applications
  Artificial Intelligence software
  etc.
Notes: System software
  Drivers, operating system components, compilers, editors, etc.
Application software
  Stand-alone software for specific business need, transaction processing system
Scientific software
  Stress analysis software, simulation software
Embedded software
  Reside within a product or system, keypad control for microwave, dashboard display, digital systems for auto fuel control.
Product-line software
  Word-processing, spread sheets, database management
Artificial Intelligence software
  Game playing, expert systems

## Slide 6: What is a Project ?
PMI* definition
  It is a temporary attempt (having specific start and completion dates) undertaken to create a unique product or service
* Project Management Institute

## Slide 7: What is a Project ? (Elaboration)
Temporary
  It means that every project has a definite beginning and definite end
    End is reached when project’s objectives have been achieved OR it is clear that objective will not be met. The project is terminated in such a situation
  The term temporary does not apply to a project’s product or service (which is a lasting result)
Unique
  It means that the product or service is different in some distinguishing way from all similar products or services

## Slide 8: What is a Project ? (Contd.)
Projects may involve a single person or thousands
Projects may be completed in hours, several months or years
Examples of projects
  Developing a new product or service
  Designing a new vehicle
  Constructing a building
  Running a campaign for political office
  Implementing a new business procedure or process
  And so on …

## Slide 9: What is Management?
It is a set of activities and tasks undertaken by one or more persons for the purpose of planning & controlling the activities of others in order to achieve an objective or complete an activity that could not be achieved by others acting independently.

## Slide 10: What is Management? (Contd.)
Components of Management:
  Planning
  Organizing
  Staffing
  Directing (Leading)
  Controlling

## Slide 11: What is Management? (Contd.)
Planning
  Pre-determining course of action to achieve the objectives
Organizing
  Establishing relationship among work units and granting responsibility and authority to obtain the objectives
Staffing
  Selecting and training people
Directing (Leading)
  Creating an atmosphere that will assist & motivate people to achieve the desired end results
Controlling
  Establishing, measuring, and evaluating performance of activities towards planned objectives

## Slide 12: What is Project Management ?
It is the discipline of planning, organizing, and managing resources to bring about the successful completion of specific project goals and objectives

## Slide 13: Project Management (Contd.)
Following are related to Project Management
  Professional Organizations
    Project Management Institute (PMI) (pmi.org)
    Software Engineering Institute (SEI)
    IEEE Software Engineering Group
  Certifications (offered by PMI)
    PMP (Project Management Professional)
    CAPM (Certified Associate in Project Management)
  PMBOK – Project Management Body of Knowledge, published by PMI
  Tools
    MS Project

## Slide 14: Software Project Management

## Slide 15: Software Project Management
A sub-discipline of project management in which software projects are planned, monitored and controlled